## Slide 1
Absyn
IR
Code
Semant
Codegen
Produce
Parse
BLOG model
Target
code
Abstract syntax tree, that is most close to original BLOG syntax
Internal representation graph, no redundancy, all symbols resolved, preserve declarative semantics
abstract imperative code representation, with infrastructure code and sampling code
Swift System Architecture

## Slide 2: Three layers of representations
Absyn:
  Declarative
  syntax tree of BLOG
  no reference resolution yet
  no guarantee of semantic correctness, can represent a richer class of models than the semantic correct ones.
IR:
  declarative
  all reference resolved, including references to distributions
  typed checked for all function
  declared typed  internal maintained type domain, type domain contains distinct symbols, and number statements for that type, and origin field
  functory maintains signature of functions
  dependency body desugar, TabularCPD  Branch

## Slide 3: Abstract target code representation
Code:
  syntax representation of imperative target code
  type domain  class, origin  field, distinct symbols  integer index
  one array for each class
  one int array for each function
    use int index to refer to function with given argument
  One int array for sample tag
    currently used to identify the possible world number
  for each dependency statement
     one function in target code to generate samples
     one function in target code to calculate likelihood

## Slide 4
Absyn
IR
Code
Semant
Codegen
Produce
Parse
BLOG model
Target
code
Project Status
Lexer done, parser ongoing,
(Tejas)
Everything appeared in hurricane done, need to fill more
(Yi, Lei)
The main structure ready, need to translate Expression, in particular linking to distribution
(Lei)
Done, not fully tested
(Yi)
Mostly done, need better design for representing distribution
(Lei, Yi)
75% done,
Need to provide visitor pattern interface
(Lei)
Not started, will start with visitor pattern interface
(Yi)

## Slide 5: TODO
Tejas: Parser using BYACC (3 days, by Nov 27)
Yi:
  Code Producer using visitor pattern (for cpp only) (1 day)
  Finish evidence and query in Semant, (2 day)
Lei:
  Distribution representation, across IR, Code (~ 1 day)
  Actual sampling code in CPPTranslator::transDistribution (0.5 day)
  Finish likelihood calculation function (2 day)