## Slide 1
Absyn
IR
Code
Semant
Codegen
Produce
Parse
BLOG model
Target
code
Abstract syntax tree, that is most close to original BLOG syntax
Internal representation graph, no redundancy, all symbols resolved, preserve declarative semantics
abstract imperative code representation, with infrastructure code and sampling code
Swift System Architecture

## Slide 2
Absyn
IR
Code
Semant
Codegen
Produce
Parse
BLOG model
Target
code
Project Status
Lexer done, parser ongoing,
(Tejas)
Everything appeared in hurricane done, need to fill more
(Yi, Lei)
The main structure ready, need to translate Expression, in particular linking to distribution
(Lei)
Done, not fully tested
(Yi)
Mostly done, need better design for representing distribution
(Lei, Yi)
75% done,
Need to provide visitor pattern interface
(Lei)
Not started, will start with visitor pattern interface
(Yi)

## Slide 3: TODO
Tejas: Parser using BYACC (3 days, by Nov 27)
Yi:
  Code Producer using visitor pattern (for cpp only) (1 day)
  Finish evidence and query in Semant, (2 day)
Lei:
  Distribution representation, across IR, Code (~ 1 day)
  Actual sampling code in CPPTranslator::transDistribution (0.5 day)
  Finish likelihood calculation function (2 day)